HallDiningTokenSystem

Project Continuation Handoff Documentation

ASP.NET Core MVC • Identity • SQL Server • Hall Dining Automation

Purpose: Continue the project from the current point without losing context, requirements, structure, implemented features, known issues, or next steps.

Current Handoff Status Core Identity, roles, student registration, SuperAdmin meal management, CashAdmin wallet top-up, CashAdmin dashboard/reports, settlement request workflow, and SuperAdmin reports have been started. Immediate fixes remaining: SuperAdmin settlement approval HTTP 400, SuperAdmin pending-cash formula, Student ID display in reports, and old fractional test data cleanup. Major next features: Student meal-token purchase and DeliveryMan OTP verification.

# Table of Contents

1. Project Summary

2. Canonical Business Decisions

3. Technology Stack and Development Environment

4. User Roles, Credentials, and Permissions

5. Project Structure

6. Database and Model Overview

7. Identity, Registration, and Seeding

8. Implemented Feature Modules

9. Navigation and Routing Rules

10. Financial and Reporting Calculation Rules

11. Current Known Bugs and Required Fixes

12. SQL Verification Queries

13. Recommended Next Development Phases

14. Continuation Prompt for Another ChatGPT Account

15. Final Checklist Before Demo

# 1. Project Summary

HallDiningTokenSystem is an ASP.NET Core MVC web application for managing university hall dining tokens digitally. It replaces manual token queues, paper tokens, cash-only tracking, and informal cash settlement with a structured wallet, token, OTP, and settlement workflow.

| Area | Overview |
| --- | --- |
| Project name | HallDiningTokenSystem |
| Application type | ASP.NET Core MVC Web App with Individual Accounts / ASP.NET Core Identity |
| Database | Microsoft SQL Server Express, database name HallDiningTokenSystemDb |
| Primary goal | Digitize hall dining token purchase, wallet top-up, OTP meal verification, cash settlement, and reporting. |
| Current implementation state | Identity, seeding, registration, SuperAdmin meal management, CashAdmin top-up, CashAdmin dashboard/reports, settlement request workflow, and SuperAdmin reports are implemented or started. |
| Immediate unfinished work | Fix settlement approval HTTP 400, fix SuperAdmin report calculation and Student ID display, clean old test financial data, then implement Student and DeliveryMan modules. |

End-to-End Final Demo Vision 1. SuperAdmin creates a meal session. 2. Student registers/logs in and receives a wallet. 3. CashAdmin searches student by 6-digit Student ID and tops up wallet. 4. Student buys meal token using wallet balance. 5. System generates OTP token. 6. DeliveryMan verifies OTP and redeems token once. 7. CashAdmin requests settlement for collected cash. 8. SuperAdmin approves settlement after receiving physical cash. 9. SuperAdmin views overall reports.

# 2. Canonical Business Decisions

## 2.1 No BatchAdmin

The BatchAdmin concept was removed. It was considered too restrictive because students should not be forced to top up only from a batch-specific admin.

Use internal role name: CashAdmin.

Use display wording: Authorized Cash Admin.

Never use BatchAdmin in code, UI, reports, documentation, or prompts.

CashAdmin can top up any student wallet by unique Student ID.

There is no Department or Batch restriction for top-up.

## 2.2 Student ID Rule

| Rule | Value |
| --- | --- |
| Format | Exactly 6 numeric digits |
| Example | 220130 |
| Data type | string, not int |
| Reason | Student ID is an identity value, not a calculation number; string avoids formatting risks. |
| Uniqueness | ApplicationUser.StudentId must be unique among non-null values. |

## 2.3 Department and Batch Removed

Department and Batch were initially added but later removed. Final student identity is intentionally minimal.

| Kept | Removed |
| --- | --- |
| FullName | Department |
| StudentId | Batch |
| Email | Any Department/Batch-based restriction |
| Password | BatchAdmin relationship |

## 2.4 BDT Currency Only

Use Bangladeshi Taka / BDT symbol: ৳.

Do not show Indian Rupee symbol: ₹.

Do not use amount.ToString("C") because it may use system culture and show the wrong currency.

Use custom formatting: ৳@amount.ToString("N2") in Razor or $"৳{amount:N2}" in C#.

## 2.5 Whole-Number Wallet Top-up Only

| Valid top-up | Invalid top-up |
| --- | --- |
| 1 | 0 |
| 15 | 0.5 |
| 20 | 15.5 |
| 500 | 20.25 |

Important UI Lesson Do not use HTML type="number" for the CashAdmin top-up amount field. Browser mouse-wheel behavior can silently increase/decrease a focused number input and caused wrong amounts such as 20 becoming 19.98. Use type="text" with inputmode="numeric" and server-side validation.

<input asp-for="Amount"
       type="text"
       inputmode="numeric"
       pattern="[0-9]*"
       autocomplete="off"
       class="form-control"
       placeholder="Enter amount, e.g., 500" />

## 2.6 Settlement Workflow

The final cash settlement design uses a request-and-approval workflow. CashAdmin should not directly create confirmed settlement records.

CashAdmin creates a settlement request for a specific amount.

Request status starts as Pending.

SuperAdmin receives physical cash from the CashAdmin.

SuperAdmin approves the pending request only after receiving cash.

Approval creates a CashSettlement record and marks the request Approved.

SuperAdmin can reject a request with an admin note.

# 3. Technology Stack and Development Environment

| Category | Details |
| --- | --- |
| Framework | ASP.NET Core MVC |
| UI | Razor Views + Bootstrap |
| Authentication | ASP.NET Core Identity with custom ApplicationUser |
| ORM | Entity Framework Core |
| Database | Microsoft SQL Server Express |
| IDE | Visual Studio; VS Code can be used for Copilot-assisted editing if desired |
| Database tools | SQL Server Management Studio |
| AI coding assistant | GitHub Copilot Chat |
| Source control | Git / GitHub repository |

## 3.1 SQL Server

| Item | Value |
| --- | --- |
| SQL Server instance used during development | DESKTOP-QGGP0VR\SQLEXPRESS |
| Database name | HallDiningTokenSystemDb |
| Connection string key | DefaultConnection |

"ConnectionStrings": {
  "DefaultConnection": "Server=DESKTOP-QGGP0VR\\SQLEXPRESS;Database=HallDiningTokenSystemDb;Trusted_Connection=True;MultipleActiveResultSets=true;TrustServerCertificate=True"
}

# 4. User Roles, Credentials, and Permissions

| Role | Email | Password | Full Name | Student ID | Current status |
| --- | --- | --- | --- | --- | --- |
| SuperAdmin | superadmin@test.com | Test@123 | Super Admin | - | Seeded; meal management, settlement requests, reports |
| CashAdmin | cashadmin1@test.com | Test@123 | Authorized Cash Admin 1 | - | Seeded; wallet top-up, dashboard, reports, settlement request |
| CashAdmin | cashadmin2@test.com | Test@123 | Authorized Cash Admin 2 | - | Seeded; separate CashAdmin data scope |
| Student | student1@test.com | Test@123 | Rahim Student | 220130 | Seeded; wallet exists |
| Student | student2@test.com | Test@123 | Karim Student | 220131 | Seeded; wallet exists |
| DeliveryMan | delivery@test.com | Test@123 | Delivery Man | - | Seeded; feature not implemented yet |
| Student | durjoy.pust.cse@gmail.com | User-created | Durjoy Dutta | 220140 | Manually registered test student |

## 4.1 Authorization Rules

// AdminController
[Authorize(Roles = "SuperAdmin")]
public class AdminController : Controller
{
    ...
}

// CashAdminController
[Authorize(Roles = "CashAdmin")]
public class CashAdminController : Controller
{
    ...
}

# 5. Project Structure

Approximate current project structure:

HallDiningTokenSystem
│
├── Areas
│   └── Identity
│       └── Pages
│           └── Account
│               ├── Register.cshtml
│               ├── Register.cshtml.cs
│               ├── Login.cshtml.cs
│               ├── _ViewImports.cshtml
│               └── _ViewStart.cshtml
│
├── Controllers
│   ├── HomeController.cs
│   ├── AdminController.cs
│   └── CashAdminController.cs
│
├── Data
│   ├── ApplicationDbContext.cs
│   ├── DbSeeder.cs
│   └── Migrations
│
├── Models
│   ├── ApplicationUser.cs
│   ├── Wallet.cs
│   ├── WalletTransaction.cs
│   ├── MealSession.cs
│   ├── Order.cs
│   ├── MealToken.cs
│   ├── CashCollection.cs
│   ├── CashSettlement.cs
│   ├── CashSettlementRequest.cs
│   └── ErrorViewModel.cs
│
├── Services
│   ├── ServiceResult.cs
│   ├── MealService.cs
│   └── WalletService.cs
│
├── ViewModels
│   ├── CreateMealViewModel.cs
│   ├── WalletTopUpViewModel.cs
│   ├── CashAdminDashboardViewModel.cs
│   ├── CashAdminReportViewModel.cs
│   ├── CashStatementViewModel.cs
│   └── AdminReportViewModel.cs
│
├── Views
│   ├── Home/Index.cshtml
│   ├── Admin/Dashboard.cshtml
│   ├── Admin/CreateMeal.cshtml
│   ├── Admin/Meals.cshtml
│   ├── Admin/SettlementRequests.cshtml
│   ├── Admin/Reports.cshtml
│   ├── CashAdmin/Dashboard.cshtml
│   ├── CashAdmin/TopUpWallet.cshtml
│   ├── CashAdmin/Reports.cshtml
│   ├── CashAdmin/CashStatement.cshtml
│   ├── CashAdmin/RequestSettlement.cshtml
│   └── Shared/_Layout.cshtml
│
├── wwwroot
├── appsettings.json
└── Program.cs

# 6. Database and Model Overview

| Model | Purpose | Important caution |
| --- | --- | --- |
| ApplicationUser | Custom Identity user for all roles. | Id is internal user id; StudentId is real 6-digit university ID. |
| Wallet | Stores student wallet balance. | UserId points to internal ApplicationUser.Id. |
| WalletTransaction | Records wallet credit/debit. | Top-up amount must be exact; no fee or adjustment. |
| CashCollection | Created whenever CashAdmin tops up a wallet. | StudentId property currently stores internal student user id; do not display directly. |
| CashSettlement | Confirmed physical cash received by SuperAdmin. | Created only on approved settlement request. |
| CashSettlementRequest | CashAdmin request to settle a specific amount. | Status: Pending, Approved, Rejected. |
| MealSession | Meal created by SuperAdmin. | Used by future student token purchase. |
| Order | Future student order record. | Student purchase flow not implemented yet. |
| MealToken | Future OTP token for meal redemption. | DeliveryMan verification not implemented yet. |

## 6.1 ApplicationUser

public class ApplicationUser : IdentityUser
{
    public string FullName { get; set; } = string.Empty;
    public string? StudentId { get; set; }
}

Critical ID distinction ApplicationUser.Id is the internal ASP.NET Identity id, usually a GUID-like string. ApplicationUser.StudentId is the real student ID like 220130. Reports and UI should show ApplicationUser.StudentId, not the internal Id.

## 6.2 CashCollection StudentId Naming Problem

The property name CashCollection.StudentId is misleading because it currently stores the internal ApplicationUser.Id of the student. This caused SuperAdmin reports to show hash/GUID-like values in the Student ID column.

| Wrong display | Correct display |
| --- | --- |
| CashCollection.StudentId | student.ApplicationUser.StudentId |
| 0dec4f0d-1aea-4642-8864-a5c1a7b7ffcb | 220130 |
| c9ce3820-53bc-47fe-ad94-3b6b911c4334 | 220140 |

# 7. Identity, Registration, and Seeding

## 7.1 Program.cs Configuration

builder.Services.AddDbContext<ApplicationDbContext>(options =>
    options.UseSqlServer(connectionString));

builder.Services.AddDefaultIdentity<ApplicationUser>(options =>
{
    options.SignIn.RequireConfirmedAccount = false;
})
.AddRoles<IdentityRole>()
.AddEntityFrameworkStores<ApplicationDbContext>();

builder.Services.AddScoped<MealService>();
builder.Services.AddScoped<WalletService>();

## 7.2 Register Page

The Identity Register page was scaffolded/overridden at Areas/Identity/Pages/Account/Register.cshtml and Register.cshtml.cs.

Fields: Full Name, Student ID, Email, Password, Confirm Password.

Student ID is required and must match ^\d{6}$.

Duplicate Student ID is blocked.

New user is ApplicationUser, not IdentityUser.

New user gets Student role automatically.

Wallet is created automatically with Balance = 0.

EmailConfirmed is true for demo convenience.

No role selection is shown to users.

## 7.3 DbSeeder Rules

Seed roles: SuperAdmin, CashAdmin, Student, DeliveryMan.

Seed two CashAdmins, two Students, one SuperAdmin, and one DeliveryMan.

Use 6-digit Student IDs 220130 and 220131 for seeded students.

Create wallet for student users if it does not already exist.

Do not seed Department/Batch.

Do not seed BatchAdmin.

# 8. Implemented Feature Modules

## 8.1 Landing and Role-Based Home

Guest user sees public landing page with Login/Register.

CashAdmin does not need Home page and should be redirected to CashAdmin Dashboard.

SuperAdmin should be redirected to Admin Dashboard.

CashAdmin navbar should not show Home.

CashAdmin brand click should go to /CashAdmin/Dashboard.

SuperAdmin brand click should go to /Admin/Dashboard.

## 8.2 SuperAdmin Meal Management

| Feature | Route | Status |
| --- | --- | --- |
| Admin dashboard | /Admin/Dashboard | Implemented |
| Create meal | /Admin/CreateMeal | Implemented |
| Meal list | /Admin/Meals | Implemented |

MealName required.

MealType required.

MealDate required.

Price greater than 0.

Capacity greater than 0.

SaleEndTime must be in future.

## 8.3 CashAdmin Wallet Top-up

CashAdmin wallet top-up is implemented and is one of the main working features.

1. CashAdmin logs in.

2. CashAdmin opens Top-up Wallet.

3. CashAdmin enters 6-digit Student ID.

4. System searches ApplicationUser.StudentId.

5. System shows student name, email, Student ID, and current balance.

6. CashAdmin enters whole-number amount.

7. System increases wallet balance exactly by the entered amount.

8. System creates WalletTransaction.

9. System creates CashCollection.

Top-up implementation must use internal user id correctly Search uses real 6-digit StudentId. Top-up POST should use hidden StudentUserId, which is the internal ApplicationUser.Id. Wallet.UserId, CashCollection.StudentId, CashCollection.CashAdminId, and WalletTransaction.CreatedByUserId use internal user ids. Never pass the 6-digit StudentId where internal ApplicationUser.Id is required.

## 8.4 CashAdmin Dashboard and Reports

| Page | Route | Purpose |
| --- | --- | --- |
| Dashboard | /CashAdmin/Dashboard | Summary cards, recent top-ups, quick actions. |
| Reports | /CashAdmin/Reports | Detailed collection and transaction history for current CashAdmin only. |
| Cash Statement | /CashAdmin/CashStatement | Settlement status, request history, settlement history. |
| Request Settlement | /CashAdmin/RequestSettlement | Request settlement for available pending cash. |

## 8.5 Settlement Request Workflow

1. CashAdmin collects cash by topping up wallets.

2. CashAdmin CashStatement shows collected, settled, pending requested, and available pending cash.

3. CashAdmin creates settlement request for a whole-number amount not greater than available pending cash.

4. SuperAdmin sees the request in /Admin/SettlementRequests.

5. SuperAdmin approves after receiving physical cash.

6. Approval creates CashSettlement and marks request Approved.

7. SuperAdmin can reject request with admin note.

# 9. Navigation and Routing Rules

| Role | Navbar links |
| --- | --- |
| Guest | HallDiningTokenSystem, Home, Login, Register |
| CashAdmin | HallDiningTokenSystem, CashAdmin Dashboard, Top-up Wallet, Cash Settlement, Reports, Logout |
| SuperAdmin | HallDiningTokenSystem, Admin Dashboard, Create Meal, Meal List, Settlement Requests, Reports, Logout |
| Student | Not implemented yet; keep default or future Student Dashboard |
| DeliveryMan | Not implemented yet; future Delivery Dashboard |

| Route | Meaning |
| --- | --- |
| / | Guest landing page; logged-in CashAdmin/SuperAdmin should redirect to their dashboard. |
| /Admin/Dashboard | SuperAdmin dashboard. |
| /Admin/CreateMeal | SuperAdmin meal creation. |
| /Admin/Meals | SuperAdmin meal list. |
| /Admin/SettlementRequests | SuperAdmin settlement requests. |
| /Admin/Reports | SuperAdmin reports. |
| /CashAdmin/Dashboard | CashAdmin report-style dashboard. |
| /CashAdmin/TopUpWallet | CashAdmin wallet top-up page. |
| /CashAdmin/CashStatement | CashAdmin settlement statement. |
| /CashAdmin/RequestSettlement | CashAdmin request settlement. |
| /CashAdmin/Reports | CashAdmin detailed reports. |

# 10. Financial and Reporting Calculation Rules

## 10.1 CashAdmin Calculations

// For current CashAdmin only
TotalCollected = Sum(CashCollections.Amount where CashAdminId == currentUserId)
TotalSettled = Sum(CashSettlements.Amount where CashAdminId == currentUserId)
PendingCash = TotalCollected - TotalSettled
TodayCollected = Sum(CashCollections.Amount where CashAdminId == currentUserId and CreatedAt.Date == DateTime.Today)
TotalTopUps = Count(CashCollections where CashAdminId == currentUserId)
StudentsServed = Distinct count of students topped up by current CashAdmin

// For settlement request availability
PendingRequestedAmount = Sum(CashSettlementRequests.Amount where CashAdminId == currentUserId and Status == "Pending")
AvailablePendingCash = TotalCollected - TotalSettled - PendingRequestedAmount

## 10.2 SuperAdmin Calculations

// Overall
TotalCashCollected = Sum(all CashCollections.Amount)
TotalCashSettled = Sum(all CashSettlements.Amount)
PendingCash = TotalCashCollected - TotalCashSettled
PendingSettlementRequests = Count(CashSettlementRequests where Status == "Pending")

// CashAdmin-wise
Collected = Sum(CashCollections.Amount for CashAdmin)
Settled = Sum(CashSettlements.Amount for CashAdmin)
PendingCash = Collected - Settled
PendingRequestAmount = Sum(CashSettlementRequests.Amount for CashAdmin where Status == "Pending")

Important SuperAdmin report rule Do not subtract PendingRequestAmount from PendingCash in the SuperAdmin report. PendingCash means collected but not confirmed settled: TotalCollected - TotalSettled. PendingRequestAmount can be displayed separately, but it is not the same as unsettled cash.

# 11. Current Known Bugs and Required Fixes

## 11.1 SuperAdmin Settlement Approval HTTP 400

| Symptom | Likely cause | Required fix |
| --- | --- | --- |
| Click Approve in Settlement Requests modal, submit, browser shows HTTP ERROR 400 at /Admin/ApproveSettlement. | Missing anti-forgery token, missing requestId, wrong form action, wrong parameter name, or missing POST action. | Make approve/reject forms POST with @Html.AntiForgeryToken(), hidden requestId, and matching controller parameters. |

// Expected AdminController action signature
[HttpPost]
[ValidateAntiForgeryToken]
[Authorize(Roles = "SuperAdmin")]
public async Task<IActionResult> ApproveSettlement(int requestId, string? adminNote)
{
    ...
}

<!-- Expected approve modal form -->
<form asp-controller="Admin" asp-action="ApproveSettlement" method="post">
    @Html.AntiForgeryToken()
    <input type="hidden" name="requestId" value="@request.Id" />
    <textarea name="adminNote" class="form-control"></textarea>
    <button type="submit" class="btn btn-success">Approve Request</button>
</form>

## 11.2 SuperAdmin Report Pending Cash Formula Wrong

| Current example | Correct formula |
| --- | --- |
| Total Collected ৳1,064.95; Total Settled ৳64.00; displayed Pending Cash ৳936.95 | Pending Cash = 1064.95 - 64.00 = ৳1,000.95 |

// Correct
PendingCash = totalCollected - totalSettled;

// Wrong for SuperAdmin report
PendingCash = totalCollected - totalSettled - pendingRequestAmount;

## 11.3 SuperAdmin Report Displays Internal User Id as Student ID

| Wrong | Correct |
| --- | --- |
| 0dec4f0d-1aea-4642-8864-a5c1a7b7ffcb | 220130 |
| c9ce3820-53bc-47fe-ad94-3b6b911c4334 | 220140 |

// Wrong
StudentId = cashCollection.StudentId;

// Correct
var student = users.FirstOrDefault(u => u.Id == cashCollection.StudentId);
StudentId = student?.StudentId ?? "-";

## 11.4 Old Fractional Test Data Exists

Earlier number-input scroll bugs created fractional rows such as 14.98 and 19.99. Future top-ups must be whole numbers, but old test data remains unless cleaned.

Development-only cleanup option Use only if current financial test data can be safely removed before demo. Be careful with foreign key order. Delete child records first.

DELETE FROM CashSettlementRequests;
DELETE FROM CashSettlements;
DELETE FROM CashCollections;
DELETE FROM WalletTransactions;
UPDATE Wallets SET Balance = 0;

# 12. SQL Verification Queries

-- Users
SELECT Email, FullName, StudentId
FROM AspNetUsers
ORDER BY Email;

-- Roles
SELECT Name
FROM AspNetRoles;

-- Wallets
SELECT *
FROM Wallets;

-- Recent wallet transactions
SELECT TOP 20 *
FROM WalletTransactions
ORDER BY CreatedAt DESC;

-- Recent cash collections
SELECT TOP 20 *
FROM CashCollections
ORDER BY CreatedAt DESC;

-- Settlement requests
SELECT *
FROM CashSettlementRequests
ORDER BY RequestedAt DESC;

-- Confirmed settlements
SELECT *
FROM CashSettlements
ORDER BY SettlementDate DESC;

-- Overall financial checks
SELECT SUM(Amount) AS TotalCollected
FROM CashCollections;

SELECT SUM(Amount) AS TotalSettled
FROM CashSettlements;

SELECT Status, COUNT(*) AS CountRequests, SUM(Amount) AS Amount
FROM CashSettlementRequests
GROUP BY Status;

# 13. Recommended Next Development Phases

## 13.1 Immediate Fixes

1. Fix SuperAdmin settlement approval/reject HTTP 400.

2. Fix SuperAdmin report pending cash formula.

3. Fix SuperAdmin report Student ID display.

4. Search and replace any remaining wrong currency formatting.

5. Optionally clean old fractional test financial data before final demo.

## 13.2 Student Module

Student Dashboard.

View wallet balance.

View available meals.

Buy meal token using wallet balance.

Deduct wallet balance.

Create Order.

Create MealToken with OTP.

Increase MealSession.SoldCount.

View purchased tokens and transaction history.

## 13.3 DeliveryMan Module

DeliveryMan Dashboard.

OTP verification page.

Enter OTP.

Verify active token.

Mark token as redeemed/used.

Prevent duplicate redemption.

## 13.4 Final Polish

Add report filters and date ranges.

Polish role-specific dashboards.

Make navigation fully role-aware.

Prepare clean demo data.

Verify all money displays show BDT.

Create final demo script and presentation flow.

# 14. Continuation Prompt for Another ChatGPT Account

Paste the following prompt in the new account before continuing development:

I am continuing an ASP.NET Core MVC project called HallDiningTokenSystem.

Tech stack:
- ASP.NET Core MVC
- Razor Views
- ASP.NET Core Identity with ApplicationUser
- Entity Framework Core
- SQL Server Express
- Visual Studio / GitHub Copilot

Roles:
- SuperAdmin
- CashAdmin
- Student
- DeliveryMan

Important rules:
- Use CashAdmin internally.
- Display as Authorized Cash Admin when needed.
- Never use BatchAdmin.
- Department and Batch were removed.
- StudentId is a 6-digit numeric string like 220130.
- StudentId must stay string, not int.
- Use BDT / ৳.
- Do not use ₹.
- Do not use ToString("C").
- Use ৳@amount.ToString("N2").

Implemented:
- Identity with ApplicationUser
- Student registration with wallet auto-create
- DbSeeder with demo users
- SuperAdmin meal management
- CashAdmin wallet top-up
- CashAdmin dashboard and reports
- Settlement request workflow started
- SuperAdmin settlement requests page started
- SuperAdmin reports started

Known issues:
1. SuperAdmin settlement approval gives HTTP 400.
2. SuperAdmin Reports Pending Cash formula is wrong.
3. SuperAdmin Reports Recent Cash Collections shows internal user ID instead of 6-digit Student ID.
4. Old fractional top-up data exists from earlier bug.

Please continue phase by phase and do not rewrite the whole app at once.

# 15. Final Checklist Before Demo

| Checklist item | Status |
| --- | --- |
| Build succeeds with no errors. | Pending final verification |
| Database migration applied successfully. | Mostly done; verify latest migration for settlement request. |
| Seeded accounts can login. | Done earlier; verify again. |
| CashAdmin top-up adds exact whole-number amount. | Implemented; verify after final fixes. |
| All currency displays use ৳ and N2. | Needs final search. |
| SuperAdmin settlement approval works. | Needs fix. |
| SuperAdmin report pending cash correct. | Needs fix. |
| Reports display 6-digit StudentId, not internal id. | Needs fix. |
| Old fractional financial data cleaned or accepted as test data. | Pending decision. |
| Student purchase and Delivery OTP modules implemented. | Not yet implemented. |